Brief Meeting Record with TA

Project Name: eWaste
Date: 22/4/2026
Attendees: TA and Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |
| 6 | TA | TA | ✔️ |

Meeting Content

This meeting was mainly a short update with the TA about our recent progress. We talked about what the group had done so far and what we still needed to finish before the final stage.

At the beginning, we gave the TA a general update. We said that our group had started to connect the frontend and backend parts together. Some features were already working separately, but we still needed to test whether they worked properly as a full user flow. We also mentioned that there were still some small bugs and unfinished parts, so we needed to spend more time checking the system.

Then each member briefly talked about their own work. Some members worked on frontend pages and tried to make the pages easier to use. Some members worked on backend functions, especially the devices and requests parts. Other members helped with testing, documentation, and organising the remaining tasks. We also talked about how to divide the work because the project was getting close to the end.

One issue we mentioned was that integration took more time than we expected. Even if some parts worked on their own, they did not always work smoothly when we put them together. The TA suggested that we should not try to add too many new things at this stage. Instead, we should focus on the main functions and make sure they worked properly for the final demo.

Meeting Summary

Overall, this meeting helped us understand what we should focus on next. After the meeting, we decided to spend more time on testing the core features, fixing small problems, and making the system more stable.