COM6103 - Team Software Project

Team Meeting (Week 2)

| Team | 1-eWaste |
| --- | --- |
| Members Present | Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai |
| Date | 19/2/2026 |
| Location | Zoom |
| Minutes | 1 hour |

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |

1. Purpose of Meeting

During Week 2, the team focused on building a shared understanding of the project before starting substantial development. The main aims of the meeting were to review the initial client requirements, identify key user roles, translate the requirements into early User Stories, and establish a working GitLab process for the team.

2. Client Requirements Discussion

We reviewed the notes from the client meeting to ensure that everyone had the same understanding of the system scope.

During discussion, two members initially had slightly different interpretations of whether an extended feature should be considered part of the system boundary. After checking the notes again, we agreed that this feature should remain in the backlog for future consideration but should not be treated as a core requirement at this stage.

We also identified the main user roles, including end users and admin or staff users, and discussed whether role-based permissions should be considered early. The team agreed that access control should be reflected in the design from the beginning rather than added later.

Some requirement details remain unclear, so the team decided to prepare follow-up questions for the next client meeting.

3. Creation of User Stories and Initial Product Backlog

We converted the agreed requirements into User Stories and began creating them as GitLab Issues.

There was some discussion about how detailed the Issues should be at this point. Some members preferred writing more detailed descriptions immediately, while others suggested keeping the entries concise and refining them later.

We agreed on the following approach:

Keep Issue titles clear and concise.

Include essential descriptions for now.

Refine Acceptance Criteria progressively rather than finalising everything at once.

By the end of the meeting, an initial Product Backlog had been established, although the team recognised that it would continue to evolve.

4. GitLab Setup and Workflow Decision

All five team members successfully accessed the GitLab repository, configured Git using their Sheffield email accounts, and committed their names to the README.md file.

One member initially committed using a personal email address, which was corrected after discussion. Some members were also unfamiliar with the full branch-to-merge-request workflow, so the process was reviewed together during the meeting.

We considered three options for working practice: Trunk (trusted), Trunk (merge), and Feature workflow. Although direct commits to main would be simpler, the team agreed that this would introduce unnecessary risk with five members contributing.

We therefore decided to adopt the Trunk (merge) workflow with the following rules:

No direct commits to main.

Each member works on their own branch.

All changes go through Merge Requests.

At least one team member reviews before merging.

This approach was considered a good balance between safety and simplicity for the current stage of the project.

5. Team Reflection

The meeting was productive because all team members contributed to the discussion and helped shape the initial direction of the project. At the same time, we recognised a few early challenges, including different levels of Git experience and slight differences in requirement interpretation.

Overall, the team felt that Week 2 was important for laying the groundwork for future sprint planning and development.

6. Agreed Actions

Continue refining the Product Backlog.

Prepare questions for the next client meeting.

Ensure all members are comfortable with the agreed GitLab workflow.

Maintain regular commits and clear communication in the repository.