COM6103 - Team Software Project

Team Meeting (Week 3)

| Team | 1-eWaste |
| --- | --- |
| Members Present | Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai |
| Date | 26/2/2026 |
| Location | Zoom |
| Minutes | 1 hour |

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |

1. Purpose of Meeting

During Week 3, the team focused on planning and coordination activities that would support the first sprint. The meeting centred on practising Story Point estimation, applying MoSCoW prioritisation to the backlog, establishing a basic standup structure, and reflecting on how the team was working together.

2. Story Point Estimation (Planning Poker)

We practised Story Point estimation using the Fibonacci sequence: 1, 2, 3, 5, and 8.

In one example, estimates for the same task ranged from 2 to 8 points. The difference came from whether members were considering the immediate task only or also thinking about possible future scalability.

After discussion, the team agreed on the following principles:

Estimates should reflect the current scope only.

We should not inflate estimates based on hypothetical future extensions.

When uncertainty exists, we should round up.

We also acknowledged that the team is still inexperienced with estimation and that accuracy will improve as we gain more development experience.

3. MoSCoW Prioritisation

When assigning priorities to backlog items, we noticed that too many tasks had initially been labelled as Must.

After discussion, we reduced the number of Must items. The team agreed that too many Must items would reduce sprint flexibility and make the first sprint unrealistic.

We also concluded that Sprint 1 should focus on core structure and essential functionality only. This discussion helped us better understand realistic scope management.

4. Standup Practice

The team began practising the standup format. Each member briefly answered three questions:

What have you done?

What will you do next?

Are there any blockers?

During the exercise, we observed that some updates were too detailed and that discussions sometimes turned into technical problem-solving sessions.

We therefore agreed to keep standups under five minutes, avoid interruptions, and move technical discussions to after the standup. The team recognised that we are still adjusting to this format.

5. Team Reflection

The team reflected that all five members had actively contributed to the meeting and that decisions were made collectively. Communication was also judged to have improved compared with the first week.

However, some challenges remain, including different levels of Git experience, limited experience with estimation, and small differences in requirement interpretation.

To reduce these risks going forward, we agreed to avoid hero coding, ensure consistent commits from all members, and keep the main branch in a stable, runnable state.

6. Agreed Actions

Define a realistic scope for Sprint 1.

Continue refining the Product Backlog.

Prepare questions for the next client meeting.

Ensure each member begins progressing assigned tasks.

Maintain regular commits and follow the agreed workflow.