COM6103 - Team Software Project

Team Meeting (Week 4)

| Team | 1-eWaste |
| --- | --- |
| Members Present | Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai |
| Date | 7/3/2026 |
| Location | Zoom |
| Minutes | 1 hour |

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |

1. Purpose of Meeting

The purpose of this internal team meeting was to reflect on the completed sprint, review how effectively the team worked together, identify areas for improvement in communication and process, and prepare for the next sprint. This reflects the sprint retrospective approach described in the Week 4 materials, which focuses on team collaboration rather than client-facing product review.

2. Summary of Discussion

The team discussed the overall progress made during the sprint and reflected on how tasks were managed. The discussion focused on team process and communication, including what worked well, what did not go well, what should be improved in future sprints, and what lessons were learned. The team agreed that this meeting was useful for identifying practical ways to work more effectively in the next sprint.

3. What Went Well

Team members communicated regularly during the sprint.

Progress was made on the main development tasks assigned for the sprint.

The team was able to prepare material for the sprint review.

Collaboration between members was generally positive, and support was provided when issues arose.

4. What Went Badly / Poorly

Some tasks took longer than expected.

Workload was not perfectly balanced across all team members.

A few issues were larger or less clearly defined than initially planned.

Some communication could have been more timely, especially when reporting blockers or delays.

5. What the Team Should Be Doing

The team agreed that in the next sprint it should break larger stories into smaller and more manageable tasks, improve estimation of workload, and communicate blockers earlier. The team also agreed to keep clearer notes during meetings and check more carefully whether items in review are genuinely ready before presenting them. These actions align with the course guidance on retrospectives, workload balancing, and preparing review items properly.

6. What We Learned

The team learned that effective sprint planning depends on realistic estimates and clear prioritisation. It was also recognised that not every feature can or should be completed in a single sprint, so splitting work into smaller deliverable pieces is important. In addition, the team understood that adapting to changing time requirements is part of agile working.

7. Planning for the Next Sprint

The team discussed the likely focus for the next sprint and agreed to prioritise a small number of important features rather than trying to complete too many items at once. The sprint backlog will be updated after refining the selected issues and confirming that the work is achievable within the sprint. This matches the Week 4 guidance that sprint planning should follow the review and retrospective.

8. Definition of Done Reminder

The team also reviewed the standard for moving work from review to done. It was noted that completed work should be fully implemented, satisfy acceptance criteria, pass peer review, and be suitable for demonstration and acceptance where appropriate. This will be used as a reference in the next sprint.

9. Conclusion

Overall, the meeting helped the team reflect on its performance and identify improvements for the next sprint. The team agreed to focus on better planning, clearer communication, and more realistic task allocation in order to improve delivery and collaboration.