COM6103 - Team Software Project

Team Meeting (Week 8)

| Team | 1-eWaste |
| --- | --- |
| Members Present | Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai |
| Date | 23/4/2026 |
| Location | Zoom |
| Minutes | 1 hour |

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |

1. Purpose of Meeting

The purpose of this meeting was to check how far we had got with the project and discuss what still needed to be finished. Since the project was already close to the final stage, we mainly focused on the remaining tasks, testing, and what materials we needed for the final report.

2. Summary of Discussion

At the beginning of the meeting, each member gave a short update about their recent work. Most of the main parts of the project had already been started, and some parts were nearly finished.

We talked about the current state of the system and checked which features were working. Some parts still needed more testing, especially the parts where the frontend and backend had to work together. We also mentioned a few small problems that needed to be fixed before the final version.

Besides the system itself, we also started talking about the final report. We discussed what we needed to collect, such as screenshots, GitLab commits, meeting records, sprint progress, and individual contributions. We thought it would be better to start preparing these things now, instead of leaving them all to the last week.

3. What Went Well

The team made good progress this week. The project felt much closer to being finished, and everyone had a clearer idea of what they still needed to do.

We also started to focus more on testing and report preparation. This was useful because we realised that the final stage is not only about writing code, but also about showing and explaining the work properly.

4. What Went Badly / Poorly

- Some tasks still took longer than expected. For example, some features worked by themselves, but still had problems when they were connected with other parts of the system.

- Another problem was that some report materials were not organised yet. We had done the work, but some evidence and notes still needed to be collected properly.

5. What the Team Should Be Doing

The team agreed that we should not add too many new features at this point. It would be better to finish the main functions properly and make the system more stable.

Each member should also start preparing their own part for the report, including what they worked on, what problems they had, and what they contributed to the project.

6. What We Learned

From this meeting, we learned that the project was moving into the final stage, so our focus needed to change a little. We could not only think about development. We also needed to think about testing, documentation, and how to explain our work.

We also learned that report writing would be easier if we kept clearer records during the project.

7. Planning for the Next Sprint

For the next stage, we will finish the remaining small tasks and test the main system flow. We will also start writing the final report and collecting the materials needed for submission.

The main focus will be making the project stable and clear, rather than adding extra features.

8. Definition of Done Reminder

We reminded ourselves that a task should only be marked as done when it has been finished, tested, and is ready to explain in the report or demo.

If something still has problems or has not been checked properly, it should stay in progress.

9. Conclusion

- Overall, this meeting helped us see that the project was almost finished, but still needed some final work. After the meeting, the team agreed to focus on testing, fixing small issues, and preparing materials for the final report.