COM6103 - Team Software Project

Team Meeting (Week 9)

| Team | 1-eWaste |
| --- | --- |
| Members Present | Xuhao Zhou, Yongjiang Liu, Ziwen Li, Yaqun Ma, Dibing Bai |
| Date | 1/5/2026 |
| Location | Zoom |
| Minutes | 1 hour |

Attendance Sheet

| No. | Name | Role | Status |
| --- | --- | --- | --- |
| 1 | Xuhao Zhou | Team Member | ✔️ |
| 2 | Yongjiang Liu | Team Leader | ✔️ |
| 3 | Ziwen Li | Team Member | ✔️ |
| 4 | Yaqun Ma | Team Member | ✔️ |
| 5 | Dibing Bai | Team Member | ✔️ |

1. Purpose of Meeting

The purpose of this meeting was to review the final progress of the project and discuss the report. Since the project was almost finished, we mainly focused on checking the final work, summarising what we had done, and preparing for submission.

2. Summary of Discussion

At the start of the meeting, each member gave a short update on their final tasks. We talked about which parts had been completed and whether there were still any problems that needed to be fixed or mentioned in the report.

The team agreed that most of the main development work was finished. At this stage, we decided not to add new features unless they were really necessary. Instead, we focused on checking the existing system and making sure the main functions were clear enough to show.

Most of the meeting was about the final report. We discussed the sections that needed to be included, such as the project background, requirements, sprint progress, testing, teamwork, individual contribution, and reflection. We also talked about how to combine everyone’s writing into one report.

3. What Went Well

The team managed to finish most of the planned work. Everyone contributed in different ways, including coding, testing, documentation, meeting records, and report writing.

The report was also easier to write because we already had some useful materials, such as meeting records, screenshots, GitLab work, and sprint notes.

4. What Went Badly / Poorly

- There were still a few small things in the system that needed checking, but there was not enough time to make big changes. Because of this, we had to focus on the main features and leave some smaller improvements as future work.

- Writing the report also took more time than we expected. Different members wrote different sections, so we needed extra time to make the style and content more consistent.

5. What the Team Should Be Doing

The team agreed that the main task now was to finish the report and check the final materials. Each member should review their own section and make sure it clearly explains their work.

We also agreed to do one final check of the system and collect the screenshots or evidence needed for the report. Any limitations should be written clearly instead of being ignored.

6. What We Learned

From this meeting, we learned that the final stage of a project is not only about finishing the product. It also includes writing the report, organising evidence, checking the final version, and explaining the team process.

We also learned that it is important to be realistic. Some ideas could not be finished within the project time, so they should be explained as future improvements.

7. Planning for the Next Sprint

We will also review the system one more time and prepare any screenshots or explanations needed for the report. Since the project is now at the end, the focus is on submission rather than new development.

8. Definition of Done Reminder

For the final stage, we reminded ourselves that the project should only be considered done when the system has been checked, the report has been completed, and the final materials are ready to submit.

9. Conclusion

- Overall, this meeting helped the team wrap up the project and organise the final report. The main focus was no longer adding new work, but checking the final version, summarising what we had done, and getting everything ready for submission.